OPEN URBAN FRAMEWORK (OUF)

SYSTEM INTEGRATION & DEVELOPMENT BLUEPRINT

Coherence-aligned master baseline for integration, development, acceptance and delivery

Versione 0.3 — Coherence Remediation Baseline — Settembre 2026

This document supersedes Blueprint v0.1 on cross-module hierarchy, IAM gate timing, E2E namespace, MCP implementation planning and THS Protected Operations. PET bounded-context semantics remain authoritative.

# 1. Autorità, gerarchia e artifact precedence

The purpose of v0.3 is to preserve the v0.2 L0 architecture while aligning execution-artifact references to the Reality Baseline: contracts rc3-coherence, Starter Kit v0.2.1, E2E v0.3, WBS v0.4 Semantic Aligned and Readiness v1.2. It does not reopen module architecture.

| Livello | Autorità | Regola di precedenza |
| --- | --- | --- |
| L0 | Blueprint v0.3 + Cross-Module Alignment Matrix v1.4 | Authoritative for cross-module boundaries, gate timing, canonical E2E identifiers and artifact precedence. |
| L1 | Module PET / Development Ready PET | Authoritative for bounded context, domain state, persistence, module APIs and internal runtime. |
| L2 | ouf-contracts v1.0.0-rc3-coherence + OUF_Contract_Publication_Maturity_v1_0.yaml | Contract schemas remain the normative machine-readable definitions; the maturity overlay defines publication maturity only and does not change schema semantics. |
| L3 | Starter Kit v0.2.1 / E2E v0.3 / WBS v0.4 | Execution scaffolding, acceptance catalogue and delivery plan; must conform to L0-L2. |
| Historical | Older matrices/reports/Blueprint v0.1 | Traceability only unless explicitly referenced by a current mapping. |

Ingestion Runtime v1.2 remains the documentation/completeness gold standard, not a functional template for every module.

MCP Server v1.1 is a frozen implementation specification. The coherence pass does not redesign it; it must still be implemented and accepted.

OUF does not introduce an internal Agent/LLM runtime. External agents access typed capabilities only through MCP/Gateway boundaries.

No mandatory broker, graph DB, vector DB, workflow engine or service mesh is introduced without a measured Technology Economy Gate.

# 2. Current baseline artifacts

| Artifact | Current baseline | Status |
| --- | --- | --- |
| Common contracts | ouf-contracts-v1.0.0-rc3-coherence + OUF_Contract_Publication_Maturity_v1_0.yaml | Publication maturity is uniformly INTERNAL_FREEZE_ELIGIBLE_RC; legacy status/x-ouf-status values are reconciliationState only. No contract schema semantic change. |
| Starter Kit | ouf-development-starter-kit-v0.2.1 | Common build/CI/Helm/observability baseline; target CI must run helm lint/template. |
| E2E Integration Specification | ouf-e2e-integration-spec-v0.3 | Canonical OUF-E2E-001…025 namespace with frozen XMA/MCP/THS traceability. |
| Development Plan | OUF_Development_Execution_Plan_WBS_v0_4_Semantic_Aligned.xlsx | Includes MCP stream and THS Protected Operations; no future-wave dependency inversions. |
| Readiness Matrix | OUF_Final_Implementation_Readiness_Matrix_v1_2.xlsx | Includes MCP and layered platform-gate timing. |

# 3. Platform identity and external gate model

Scenario A/B/C is deliberately unresolved. This is not an application-code blocker. The logical integration contract freezes what any selected identity authority must supply, while concrete issuer ownership/topology remains an external platform binding.

| Layer | A/B/C required? | Permitted binding model | Exit |
| --- | --- | --- | --- |
| Contract CI | No | Two scenario-neutral mock identity profiles; immutable PrincipalContext semantics | Schema/projection/negative tests pass. |
| Integration environment | No | Mock provider + logical endpoint/secret/storage references | Cross-module capability flows and security behavior pass. |
| Representative acceptance | Yes: actual selected/configured binding | Real issuer/JWKS/audiences/claim mapping, service identity lifecycle, routes, PKI, storage, recovery profile | Mandatory E2E and operational evidence pass. |
| Production | Yes | Approved platform bindings only | Release governance and operations sign-off. |

No application module may branch on the labels A, B or C.

actorType is derived from validated identity/trust configuration, never from request payload.

Service identities never satisfy HUMAN_USER approval guards.

Issuer/JWKS/audience/claim names, client provisioning and credential rotation are environment/platform concerns.

# 4. Trust boundaries and ownership

| Boundary | Normative path | Owner rule |
| --- | --- | --- |
| Human authority | HUMAN_USER browser -> Gateway -> THS -> backend owner | Trusted Approval Workspace and Protected Operations Workspace are THS bounded contexts; backend owner revalidates authoritative decisions. |
| External agent | External AI/MCP client -> MCP Server -> Gateway -> backend owner | MCP validates typed tools, budgets and remediation; it never becomes IAM, query planner, data store or human authority. |
| Southbound source access | Service/connector -> Gateway southbound -> registered provider endpoint | No arbitrary host/port, no direct protected-source bypass. |
| Authorization | Gateway coarse enforcement -> backend Authorization SDK -> domain guard | Gateway may deny early; backend fine-grained deny remains final. |
| Semantics | Registry TBox -> Onboarding source mapping -> Ingestion evidence -> UDP ABox | Registry owns relation semantics; Onboarding resolution strategy; UDP instantiated object/edge. |

# 5. THS complete scope

| THS bounded context | In scope | Explicitly not MCP |
| --- | --- | --- |
| Trusted Approval Workspace | Exact summary/diff/hash/version/risk; CONFIRM/REJECT/CANCEL; step-up; direct backend invocation via Gateway | No confirm/approve/activate/publish through tools/call. |
| Protected Operations Workspace | Typed log search/read/filter, deterministic aggregate/correlate, governed export/download, authorization, redaction and audit | Not OUF/MCP capabilities; absent from tools/list/resources/prompts/results. |
| Trusted UI Shell | HUMAN_USER session, CSRF/CSP/cookies, workspace routing, UX audit and step-up | Does not replace IAM, Gateway or Authorization Registry. |

# 6. MCP implementation position

“Do not modify MCP Server” means the frozen v1.1 design is not reopened. It does not mean that MCP implementation is omitted. The Development WBS v0.4 therefore contains an explicit MCP stream.

Java 21 / Spring Boot modular monolith; mcp-server and maintenance-worker profiles.

Canonical Capability Manifest and typed DTO validation.

PostgreSQL/Flyway Agent Budget Store; multi-Pod cumulative budget semantics.

RetryLoopGuard and explicit remediation without automatic capability redirect.

Gateway-mediated backend clients for UDP/Onboarding/Ingestion/Semantic.

ApprovalChallenge handoff only; Protected Human Operations isolated.

MCP-A acceptance suite, including protected-operation isolation tests.

# 7. Canonical E2E governance

From this baseline onward, the only canonical scenario identifiers are OUF-E2E-001 through OUF-E2E-025. Legacy identifiers remain traceability aliases only.

| Legacy source | Mapping rule |
| --- | --- |
| Cross-Module Matrix E2E-X01…X16 | Map one-to-one to OUF-E2E-001…016. |
| E2E Specification v0.1 E2E-01…16 | Use spec/legacy-id-mapping.yaml in E2E v0.3. |
| Blueprint v0.1 E2E-01…16 | Superseded as identifiers; never use them for new evidence. |
| MCP-A / THS-A suites | Remain mandatory module acceptance suites and are traceably mapped to canonical E2E scenarios where cross-module. |

Every E2E evidence record must identify scenario ID, execution ID, environment, contract freeze, module release/digest and correlation IDs.

SKIPPED is not PASS. BLOCKED is allowed only for explicit external gates or unavailable module implementation.

Acceptance requires both canonical cross-module E2E and module-specific PET acceptance suites.

# 8. Development execution waves

| Wave | Objective |
| --- | --- |
| W0 | Adopt rc3 contracts, Starter v0.2.1, environment-binding rules, observability and CI. |
| W1 | Identity/security spine, policy/config/publication foundations, MCP/THS core boundaries. |
| W2 | Core module implementation including durable intake, bundle compiler, publication sets, budget store and protected log services. |
| W3 | Cross-module vertical slices: first ingestion, human governance, schema/policy propagation, MCP capability execution. |
| W4 | Failure/replay/delta/query-governance/protected-operations hardening. |
| W5 | Canonical E2E, module acceptance suites, performance/security/recovery evidence and release package. |

# 9. Release and acceptance gates

Contract gate: shared schemas, OpenAPI, examples and compatibility checks pass.

Build/security gate: Java 21/platform BOM, unit/static/security/secret scans pass.

Database gate: Flyway migrate from zero and supported upgrade paths pass where persistent.

Integration gate: scenario-neutral identity, Gateway/backend security chain and cross-module contract assertions pass.

E2E gate: canonical OUF-E2E catalogue and module-specific MCP-A/THS-A/PET suites pass or are explicitly blocked only by external platform gates.

Operational gate: Helm lint/template in target CI, probes/network policies, observability, SBOM/image digest, recovery and runbook evidence pass.

Representative acceptance gate: real platform bindings PLAT-01..08 are installed and tested.

# 10. Definition of coherence complete

No duplicate canonical E2E identifiers.

No planned workstream omitted for a frozen module/bounded context.

No successor task scheduled before a mandatory predecessor.

One current-status authority per contract repository; superseded reports are clearly historical.

Current terminology is THS / Trusted Approval Workspace / Protected Operations Workspace / MCP Server; Agent Host and Trusted Approval Surface are deprecated labels only.

Platform external decisions are separated from logical contract readiness and from representative acceptance readiness.